SPRINT BACKLOG (First Prototype)

ProductLog

Group: 2

SCRUM master:  Liraz

Product owner: Oshri

Submit date: 07/12/2025

Sprint Goals:

Deliver a complete, working prototype that we can demo at the end of the sprint – full flow from front-end to back-end to DB.

Week 3:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 4h | Oshri, Matan | Creating class diagram - Designing the structure of system classes and their relationships. |
| 3h | Ofir, Tal | Activity diagram for reservations - Describing the reservation flow from start to finish. |
| 3h | Liraz | Activity diagram for watching reports |

Week 4:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 1h | Oshri, Ofir, Tal, Liraz, Matan | Scrum meeting - Show progress with diagrams |
| 4h | Ofir, Oshri | Sequence diagram for reservations |
| 2h | Tal | Sequence diagram for watching reports. |
| 3h | Liraz, Matan | Creating package diagram |
|  | Ofir, Liraz, Matan, Oshri, Tal | End of architecture design - Finalizing decisions about system structure before development. |
| 1h | Tal | Updating Gantt |

Week 5:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 1h | Ofir, Liraz, Matan, Oshri, Tal | Scrum meeting - Reviewing goals and aligning work for the sprint. |
| 2h | Ofir, Liraz, Matan, Oshri, Tal | Creating sprint backlog |
| 4h | Liraz, Ofir | Creating Client GUI (update order screen) |
| 2h | Matan | Creating Server GUI |
| 3h | Tal, Ofir | Creating client logic |
| 3h | Oshri | Creating server logic |
| 1h | Matan | Finalizing backend updates |

Week 6:

| Estimated Time | Assigned To | Task |
| --- | --- | --- |
| 1h | Ofir, Liraz, Matan, Oshri, Tal | Scrum meeting - Final weekly review and synchronization. |
| 2h | Ofir, Liraz, Matan, Oshri, Tal | Connecting backend to GUI - Integrating client and server to allow real system flow. |
| 1h | Matan, Oshri, Tal | Updating class diagram |
| 1h | Liraz, Ofir | Updating activity diagrams |
| 1h | Ofir, Oshri, Tal | Updating sequence diagrams |
| 1h | Matan, Liraz | Updating package diagram |

Total Estimated Effort:  44H.