Project Activities

| Number | Description | Previous Activity |
| --- | --- | --- |
| 1 | Setting up the work environment | 0 |
| 2 | Role division according to Adizes | 0 |
| 3 | Gathering requirements from the client | 2 |
| 4 | Creating a Gantt chart | 3 |
| 5 | Creating a Use Case diagram | 1,2 |
| 6 | Planning acceptance tests | 3,5 |
| 7 | End of design phase – milestone | 4,6 |
| 8 | Class diagram | 7 |
| 9 | Activity diagram | 7 |
| 10 | Sequence diagram | 8 |
| 11 | Creating a software architecture description | 8,9,10 |
| 12 | End of project architecture design – milestone | 11 |